Project name
Electrocardiogram research and development
Fellow(s)
Tarek Loubani, Luka Mustafa

Contribution: Luka 1000EUR, Tarek the rest of the budget (25000USD)
Short description
To research and develop an electrocardiogram at a cost of under USD$500 (preferably <USD$250) that is equivalent in reliability and accuracy to gold standard models from GE or similar companies. The bill of materials (BOM), electronics and all software will be available as Free/Open source and will be easy to construct in low-resource settings.
Objective(s)
- Create an electrocardiogram to accurately and non-invasively measure cardiac electrical activity through dermal (skin) probes attached to the skin via adhesives or suction.
- Create the above device at a price point of USD$250, up to USD$500.
- Allow the device to grow to include onboard display, printer, and algorithmic waveform assessment.
- Certify device via Health Canada for use in Canadian hospitals
- Clinically validate device using laboratory and experimental methods
- Co-train Gaza office engineers in device engineering and production
- Co-train Biomedical engineering department, University College of Science and Technology in Khan Younis (UCST-KY) in device engineering and production
Link to scope of fellowship(s)
The fellowship scope includes providing access for high-quality low-cost mission-critical devices for the improved health of patients. The electrocardiogram (ECG) is one of the most essential pieces of medical equipment.
Context
The practical use of electrocardiography (ECG) started in 1901 with the invention of string galvanometry by Willem Einthoven. The invention of ECG represented such a quantum leap in the study of the animal heart that Einthoven received the 1924 Nobel Prize in Physiology or Medicine for his work.
Ninety-three years after his Nobel prize was awarded and over a century after its invention, there is still no active Free/Open Source version of the electrocardiogram that has been clinically validated and certified.
Several projects have attempted to create Free/Open ECGs, such as Olimex’s electrocardiography and electromyography Arduino shield, MobilECG’s prototype ECG and Gamma Cardio CG. Each of these units has advantages and disadvantages.
This project aims to create an inexpensive electrocardiogram that is equivalent in accuracy and reliability to gold standard devices such as GE’s high-end units that cost USD$5000-$10,000.
We hope to leverage previously existing designs to reduce development time for our unit.
Intended beneficiaries
- Ministry of Health (Gaza) – creation of needed medical devices
- Glia Gaza office – co-training in device engineering and production
- Biomedical engineering department, University College of Science and Technology (Khan Younis) – co-training in device engineering and production
- Emergency Department, London Health Science Centre – testing and utilization of ECGs
- Southwestern Ontario Base Hospital Program – testing and utilization of ECGs on ambulances.
- General public with devices manufactured by Fabrikor in Slovenia
Strategic partners
- Ministry of Health (Gaza)
- Glia (Gaza)
- University College of Science and Technology (Khan Younis)
- Emergency Department, London Health Science Centre
- Institute IRNAS and Fabrikor in Slovenia for development and manufacturing

Boundary players
Boundary players are listed below in order of disruption as a function of ability and likelihood.
- Coordination of Government Activities in the Territories (COGAT) – Israeli unit responsible for blockade
  - Might deny project members entry to Gaza
  - Might deny equipment entry into Gaza
- Ministry of Interior (Israel)
  - Might deny project members visas to enter Israel
- Israel Security Agency (aka Shin Bet aka Shabak)
  - Might declare project members as terrorists
- Canadian Security Intelligence Service / Royal Canadian Mounted Police (CSIS/RCMP)
  - Might define work in Gaza as falling within Bill C51 (The Antiterrorism Act)
  - Might order confiscation of laptops / electronics
- Canadian / Gazan physicians
  - Might consider device unusable or “amateur” as compared to commercial offerings
- Health Canada
  - Licensing barriers might create down-time in projects in Canada and Gaza
Methodology and activities
Research and development
The electrocardiogram will be developed through a collaboration between Glia and IRNAS. IRNAS will provide engineering expertise, while Glia will provide medical and clinical expertise.
There are three viable designs for an ECG at the moment that are being examined for utility and feasibility: An incomplete design created by the Glia team several years back; A design by Gamma Cardio CG; and a design by MobilECG. It currently seems most likely that our design will be based on MobilECG’s unit.
Validation
The device must be validated in the laboratory and clinically for use on patients. This process will not be very complex or involved. Laboratory validation will consist of a mechanism to transmit very low voltage electricity into the ECG and measure the output. Once this is done, clinical validation will be the non-invasive use of the system to measure electrocardiographic signals simultaneously with gold standard ECGs during use on patients.
Manufacturing
The Gaza office will collaborate with UCST-KY and the Gaza Ministry of Health’s engineering unit to manufacture devices for Gaza hospitals, starting with Shifa hospital. In Canada, manufacturing will be done in collaboration with London Health Sciences Centre’s biomedical engineering department.
Because the number of units needed for a given hospital are low, it may not make sense to train other Canadian hospitals to create additional ECG units. Instead, we could manufacture units from London (Canada) for testing and use in other hospitals in Canada.
Fabrikor may also offer completed devices on the market should there be sufficient interest.
Clinical training
The deployment of devices will be coordinated with an educational program for nurses and physicians through the Ministry’s Human Resources Department, the department responsible for training and education of Ministry employees.
In Canada, the system will be deployed through specialized ECG technicians in the emergency department, with possible growth into ambulances that currently use bulky and expensive systems, as well as operating rooms.
For a number of reasons, it is unlikely the system would enter Canadian Cardiac Care Units (CCUs) in the medium term.
Outputs and deliverables
Electrocardiogram
The main deliverable will be an electrocardiogram (ECG) machine with the following characteristics:
- Price point under USD$500, preferably under $250 for bill of materials
- Measures electrical activity in 12 leads using 10 electrodes (9 + active electrode)
- Transmits this information to a tablet or printer for display
- Allows saving of ECG traces
- Possible to assemble in low-resource settings with basic electronics equipment
- Potential for the addition of algorithmic waveform interpretation in the future.
Personnel development
This project should help develop engineers in Gaza as part of the co-development process.
Time frame
Two years. Start date is effective immediately.
Resources and budget
Development by IRNAS in Slovenia
- 10.000EUR for firmware development
- 27,000EUR for hardware development
- 3,000EUR for project management
Development and deployment costs for Glia in Gaza and Canada
- USD$10,000 for prototyping and initial testing
- USD$5,000 for clinical trials-related costs
- USD$10,000 for Health Canada regulatory approval
Measures of success
What changes in behaviour do you expect to see?
1. Independence of the engineers in Gaza to manufacture devices
2. Use of electrocardiography routinely for patients with indications (chest pain, shortness of breath) in emergency and inpatient departments in Gaza
3. Replacement of proprietary and expensive electrocardiogram machines in London Health Sciences Emergency Department and ambulances
What changes in behaviour would you like to see?
1. Independence of the engineers in Gaza to create, research and engineer devices
2. Replacement of electrocardiogram machines in London Health Sciences Operating Rooms (ORs) and Cardiac Care Units (CCUs)
What changes in behaviour would you love to see?
1. The wide use of the electrocardiogram beyond the Glia team. That is, the electrocardiogram project adopted and built by projects that have no direct connection to our team
2. The use of these devices to build more advanced open source devices such as those capable of algorithmically analyzing electrical impulses to identify pathologic conditions.
Communication strategy
Intra-group communication will be done using Github, Mattermost, Kanboard, email and in-person meetings.
External communication will be via academic publication, twitter, facebook, instagram and public talks in Gaza and internationally.
Sustainability strategy
The low cost of manufacturing should make this project easier to sustain. To ensure long-term success, it will be essential to leave behind a team of competent users and engineers in each hospital where the electrocardiograms are deployed.
Risks
The main risks for this project are:
1. Inability to complete device development in a timely fashion
2. Gaza-based personnel being targeted by Israeli authorities for perceived anti-Israeli activities
3. Gaza-based personnel being targeted by Palestinian authorities for perceived anti-Palestinian activities
4. Lack of buy-in from physicians, nurses or engineers in Gaza or LHSC
5. Regulations and export limits on electronics components export and use for Gaza and Palestine
Our team intends to mitigate the risks in the following way:
1. Careful adherence to best practices in project management, including task lists, a dedicated project manager and regular follow-up meetings to assess progress through milestones
2. Ensuring that our objectives are clear and cannot be misinterpreted by potential adversaries and armed factions
3. Early, continuing and thorough engagement with physicians and biomedical engineering departments in all target institutions and ministries.